## Slide 1
Action 2017.2: Alternative Encodings
2017.2 sub-group meeting #2
31 August 2018

## Slide 2
(Rough) work plan
Aug-Sep: Collect and analyse examples / existing implementations  extract proposals and open questions
  GeoJSON
  Flattening approaches
Sep-Dec:
  Draft encoding rules (focus on sections 9+10)
  Draft flattening GP (focus on flattening approaches used in examples and/or relevant for GeoJSON encoding rule)
Nov: Face-to-face meeting to discuss open issues

## Slide 3
(More detailed) work plan
Date/ meeting |  | GP: GeoJSON encoding rule | GP: Simplification Rules | General
#2 | 31-Aug | Collect examples Choose INSPIRE theme(s) and use cases (could be different ones for GeoJSON and Simplification rules) |  | Collect glossary items Detailed workplan
#3 | 28-Sep | Analyse examples  extract GeoJSON encoding & simplification rules to be included in GP Develop GeoJSON/simplified encoding example(s) for chosen theme(s) |  | Launch editor contract
#4 | 26-Oct | 1st draft encoding rules / simplification GP Test and refine examples (using client tools) |  | Prepare status report for the MIG meeting (incl. recommendations for possible continuation)
 | 16-Nov | Internal review |  | 
#5 | 23-Nov (Paris?) | Discuss open issues |  | 
 | 14-Dec | 2nd draft |  | Launch MIG/MS review (until 4-Jan)
#6 | 11-Jan | Discuss review comments |  | 
 | 1-Feb | Final draft |  | Launch GP procedure Organise GP webinar

## Slide 4
Questions – Simplification rules
Should the simplification rules include profiling (i.e. providing only sub-sets of the INSPIRE properties)?
Should the simplification rules include extensions?
Should we focus on generic rules (for all/most themes) or specific ones (for a small number of themes)?
Should we include simplification based on UML implementation models?
Which themes/use cases should be used to prototype / test the simplification rules?

## Slide 5
Questions – GeoJSON
CRS – see https://github.com/INSPIRE-MIF/2017.2/issues/9
Should the encoding rule include simplification rules?
Should the encoding rule be complete or allow profiling (i.e. providing only sub-sets of the INSPIRE properties)?
Should we consider extensions?
Should the encoding rule be generic (for all/most themes) or specific (for a small number of themes/use cases)?
Which themes/use cases should be used to prototype and test the encoding rule?

## Slide 6
Any questions?
You can find me at @michellutz & michael.lutz@ec.europa.eu